## Slide 1: Management Activities in SE

## Slide 2: Management Functions
Planning
Organizing
Staffing
Directing
Controlling

## Slide 3: Software Project Management
Ensure the completion of project
  Large projects decomposed into several subprojects
  Project manager is responsible for timely completion, within budget and requirements complete
Tasks for software project manager
  Planning
  Staffing
  Monitoring
    “Plan the work and work the plan”

## Slide 4: Characteristics of an Effective Software Engineer
Individual responsibility
  Deliver promises (peers, stakeholders, management)
Acute awareness
  Know needs of team members, stakeholders, management
Brutally honest
  Point out flaws in design/code etc.
  Do not distort facts (schedule, feature, performance etc.)
Resilience under pressure
  Deal with pressure (demanding stakeholder, unrealistic manager, change in requirements)
Sense of fairness
  Give credit to colleagues
Attention to detail
  Carefully consider technical decisions

## Slide 5: Planning
Understand and documenting the goals of the project
Develop a schedule
Develop a budget
Develop resource requirements

## Slide 6: Staffing
Acquiring human resources
  Recruiting
  Hiring
Training
Rewarding
Retaining
Directing

## Slide 7: Monitoring
Handle the deviations from plan
    Putting the plan into action

## Slide 8: Planning

## Slide 9: Activities in Planning
Establish system’s scope and objectives (requirements and external constraints)
Decompose the product functions
Select the appropriate process model
Determine Resources required
Software cost estimation (complete requirements ---better estimation)
Select the task set for the project
Decompose the tasks into smaller work items (WBS)
Estimate effort for each task/work item
Estimate completion time of the project (Task/Activity Network)

## Slide 10: Example: Task set
Communications tasks
  Develop list of clarification issues
  Meet with customer to address clarification issues
  Jointly develop a statement of scope
  Review the statement of scope with all concerned
  Modify the statement of scope as required
Planning/Construction
  Understand the required technology
  Learn the new domain/language
Modeling
  Develop the architecture of the system under development

## Slide 11: Example: Word Processing Product
Consider a project that will build a new word-processing product:
Among the unique features of the product are:
  continuous voice as well as keyboard input
  extremely sophisticated “automatic copy edit” features
  page layout capability
  automatic indexing and table of contents, and others.
The project manager must first:
  establish a statement of scope that bounds these features (as well as other more mundane functions such as editing, file management, document production, and the like).
  For example, will continuous voice input require that the product be “trained” by the user? Specifically, what capabilities will the copy edit feature provide? Just how sophisticated will the page layout capability be? etc.